PHI Dashboard

Hackathon Team Project Guideline  ·  April 18, 2026

We are building a Public Health Index dashboard for San Diego realtors — enter an address, get a risk score and 6 environmental risk cards, share a plain-English buyer summary. Target price: $49/month per agent.

# Team Roles & Ownership

Data & EDA (Teammate) - Download all 6 datasets (seismic HDF5, EPA TRI, iNaturalist, UCSD Heat Map, CalCOFI, Municipal Solid Waste) - Run exploratory analysis on 3d_500a.hdf5 — confirm PGA lookup by lat/lon works for SD addresses - Build risk scoring functions for each of the 6 PHI cards - Expose a single /api/risk?address=... endpoint that returns the JSON risk object - Prepare 3 pre-computed SD addresses as demo fallback if API is slow

Frontend & Design (You (Figma Pro + Claude)) - Build Figma wireframes for the PHI dashboard (address bar, score card, 6 risk cards, action buttons) - Export components and build React skeleton — address input, PHI score display, risk card grid - Implement color coding: red/amber/green dots, buyer summary modal, export button - Style with clean, simple UI — realtors are not data scientists, keep it dead simple - Handle loading states and error handling

Integration & GitHub (Shared) - Set up GitHub repo with 3 branches: main, frontend, backend - Define API contract early: { phi: number, address: string, risks: [{title, severity, description, source}] } - Connect frontend to mock JSON first, then swap in live API endpoint - Merge and test end-to-end with 3 real San Diego addresses before demo

# Dataset → Risk Card Mapping

Each of the 6 PHI risk cards must trace back to a real dataset. This is your scientific credibility with judges.

| Risk Card | Dataset | What to extract |
| --- | --- | --- |
| Seismic ground motion | 3d_500a.hdf5 (Scripps) | PGA value at property lat/lon — your biggest data moat |
| Urban heat island | UCSD Heat Map Data | Temperature delta vs city baseline at address coordinates |
| Toxic chemical facility | EPA Toxics Release Inventory | Nearest facility within 2mi, chemical type, release volume |
| Food waste burden | Municipal Solid Waste + EPA TRI | County waste volume + composting/transfer facility proximity |
| Ecosystem health | iNaturalist Species Data | Biodiversity index — species count within 2km radius |
| Coastal exposure | CalCOFI + CCE Mooring Data | Sea surface height trend, ocean acidification markers |

# GitHub Workflow

Three branches, merge only when stable. Never push broken code to main.

| Branch | Owner | Purpose |
| --- | --- | --- |
| main | Both (merge only) | Clean, demo-ready code only. Never develop here directly. |
| frontend | You | React components, Figma exports, UI logic, styling |
| backend | Teammate | Data pipeline, scoring functions, /api/risk endpoint |

API contract to agree on before branching — backend returns this JSON, frontend consumes it:

{ "phi": 62, "address": "1422 Oleander Ave...", "risks": [{ "title": "Seismic ground motion", "severity": "amber", "description": "...", "source": "Scripps seismic simulation" }] }

# Timeline

Hackathon clock — work backwards from demo time.

| Phase | Data & EDA | Frontend | Integration |
| --- | --- | --- | --- |
| Now → +2h | Download all 6 datasets. Run EDA on seismic HDF5 + EPA TRI. Confirm lat/lon query works for SD addresses. | Build Figma wireframes for PHI dashboard. Export components. Start React skeleton with address input + 6 card layout. | Set up GitHub repo. Create main, frontend, backend branches. Define API contract (address in → JSON risk object out). |
| +2h → +4h | Build risk scoring functions: PGA lookup from HDF5, TRI facility radius query, iNaturalist biodiversity index. | Implement PHI score display, risk cards, color coding (red/amber/green dots), buyer summary modal. | Connect frontend to mock JSON. Verify card rendering with real data shapes. |
| +4h → +6h | Wire up all 6 data sources into unified /api/risk endpoint. Add caching for repeated addresses. | Polish UI. Add loading states, error handling, export button. | Merge backend branch → main. Connect live API endpoint to frontend. End-to-end test with 3 SD addresses. |
| +6h → demo | Prepare 2–3 pre-computed SD addresses as fallback if API is slow during demo. | Final responsive polish. Prepare screen recording as backup. | Full rehearsal. Judges demo flow: enter address → show score → click buyer summary → show export. |

# Numbers for the Pitch

The business track judges will ask about market size and unit economics. Have these ready.

| Metric | Number |
| --- | --- |
| Current NHD cost | $150–200 per transaction, outsourced to third-party providers |
| Your cost per report | ~$0.01 (public datasets + Claude API call) |
| Target price | $49/month per agent |
| SD high-volume agents | ~1,500–2,000 agents closing 15+ deals/year |
| 500 agents × $49 | $24,500 MRR — realistic 12-month target |
| Brokerage deal size | 50 agents × negotiated rate = 1 sale replaces 50 conversations |
| SD annual NHD spend | ~$5–8M/year in San Diego County alone |
| Data moat | Scripps physics-based seismic data unavailable to any competitor |

# Demo Script (60 seconds)

Practice this exact flow. Judges see dozens of projects — make yours crisp.

- Step 1. Open the live dashboard in browser (have it pre-loaded)

- Step 2. Type a real SD address: 1422 Oleander Ave, Chula Vista, CA

- Step 3. Point to the PHI score: “This property scores 62 out of 100 — moderate risk, two things to disclose."

- Step 4. Click one red risk card and explain the data source behind it

- Step 5. Click Buyer Summary — show the plain-English export a realtor emails to a buyer

- Step 6. Close with: “This saves a realtor $150–200 and 4 hours of research on every single transaction."

Good luck — you have a strong idea. Keep the demo simple and the numbers sharp.